A Minor Project Incepion Report on

VoteChain

Submitted in Partial Fulfillment of the Requirements for

The Degree of Bachelor of Engineering in Computer Engineering

Under Pokhara University

Submitted by:

Achieve Paudel

Abhash Basnet

Rajib Raut

Sandesh Paudel

Ayush Jasraj

Date:

15/07/2025

Department of Computer Engineering

UNIVERSAL ENGINEERING AND SCIENCE COLLEGE

# INCEPTION REPORT

## Project Title:

VoteChain: Secure Blockchain Voting System

## Principal Investigator:

Achieve Paudel
B.E. Computer Engineering
Universal Engineering and Science College
Pokhara University
Email: achievepaudel96@gmail.com
Phone: 9849822056

Supervisor

Nabin Shrestha

Phone: 9860117890

Email: nbnshr8@gmail.com

## Team Members:

Abhash Basnet – Frontend Development
Sandesh Paudel – Backend Development

Achieve Paudel – Blockchain Development

Rajib Raut- Blockchain Development
Ayush Jasraj – Testing and Quality Assurance

# 1. Introduction

The reliability of electoral processes is fundamental to democracy. However, conventional voting systems are often prone to issues such as vote tampering, low transparency, delayed results, and lack of trust. VoteChain aims to address these issues by leveraging blockchain technology to create a tamper-proof, transparent, and efficient voting system. It integrates biometric verification, smart contracts, and real-time vote tallying to provide a secure and user-friendly digital voting experience.

# 2. Objectives

The primary objectives of VoteChain are:
- To design a secure electronic voting system using blockchain and smart contracts.
- To implement biometric (fingerprint) voter authentication and Election ID login.
- To enable real-time vote casting and tallying with transparency.
- To ensure immutability and auditability of the vote ledger.
- To develop an admin dashboard for managing elections and overseeing system activity.

# 3. Scope of the Project

- Core System: Blockchain-based backend infrastructure to store votes and handle smart contracts.
- User Modules:
  - Voter Interface: For secure login, fingerprint authentication, and vote casting.
  - Admin Interface: For election creation, voter registration, and result monitoring.
- Security Measures:
  - Fingerprint validation using external biometric modules.
  - Hashing of all sensitive data.
  - Role-based access controls for different users.
- Blockchain: Use of private Ethereum-based blockchain (e.g., Ganache, Polygon, or testnet) to store immutable vote records.

# 4. Methodology

Phase 1: Research and Design – Study of blockchain frameworks, system design, UI/UX wireframes, requirement gathering
Phase 2: Development – Module-wise development (frontend, backend, biometric integration, blockchain smart contracts)
Phase 3: Testing – Functional testing, vulnerability testing, test cases on vote casting and validation
Phase 4: Deployment – Deployment on private blockchain test network with mock data
Phase 5: Report & Documentation – Final report writing, user manual, presentation slides

# 5. Tools and Technologies

Frontend: ReactJS / HTML-CSS-JS with Tailwind
Backend: Node.js / Express.js
Blockchain: Custom with POA/POS/PBFT
Biometric: DigitalPersona / R305 fingerprint module via Arduino or SDK
Database: MongoDB / IPFS for some parts
Other Tools: Git, Figma (UI design), Postman (API testing), Metamask (Wallet Integration)

# 6. Work Division

Achieve : Project design, smart contract integration, biometric module, reporting, core development.

Rajib: Core Development
Abhash: Frontend development (UI, forms, voting interface)
Sandesh: Backend integration, blockchain logic, server setup
Ayush: Test case design, system testing, documentation support

# 7. Gantt Chart

# The project schedule is expected to span 10 weeks, with tasks as follows:

# Weeks 1–2: Requirement Analysis & Design. Define system requirements, choose blockchain platform, and create design documents.

# Weeks 3–4: Blockchain Setup & Voter Registration. Configure the blockchain network (test environment) and develop the voter registration/authentication module.

# Weeks 5–6: Voting Module Implementation. Build the user interface for casting votes, implement encryption of ballots, and enable vote submission to the blockchain. • Weeks 7–8: Tally & Results Module. Develop the vote-counting mechanism (e.g., smart contract) and result display features.

# Week 9: Integration & Testing. Integrate all modules, conduct system testing (functionality and security), and resolve any defects.

# Week 10: Finalization & Documentation. Final testing, prepare project documentation, user guide, and project report.

# Each phase overlaps slightly to allow iterative refinement. This timeline is a guideline; actual progress may adjust based on complexity encountered.

| Requirement Analysis & Design Define system requirements, choose blockchain platform, and create design documents | 1 |  | 2 |  |  | 3 | 4 |  |  | 5 |  | 6 |  | 7 | 8 | 10 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Blockchain Setup & Voter Registration Configure the blockchain network (test environment) and develop the voter registration/authentication module |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Voting Module Implementation Build the user interface for casting votes, implement encryption of ballots, and enable vote submission to the blockchain |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Tally & Results Module Develop the vote—counting mechanism (e.g. smart contract) and result display features |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Integration & Documentation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

Gantt Chart

Timeline

| Task | Date |
| --- | --- |
| Research & Planning | Sept 17 – Oct 5, 2025 |
| Development Phase 1 (Frontend/Backend) | Oct 6 – Nov 15, 2025 |
| Blockchain Integration & Testing | Nov 16 – Dec 10, 2025 |
| Final Testing, Optimization | Dec 11 – Jan 10, 2026 |
| Documentation & Submission | Jan 11 – Feb 5, 2026 |

(Timeline may be adjusted around the exam schedule)

# 8. Expected Outcomes

- A working prototype of a Blockchain-based secure voting platform.
- A fully documented system with:
  - Real-time vote tallying
  - Immutable ledger of votes
  - Fingerprint authentication
  - Admin dashboard
- Academic research contribution to blockchain use in governance.
- Potential for real-world pilot testing in campus or small-scale elections.

# 9. Limitations

- Limited real-world biometric device access for large-scale testing.
- Network latency in blockchain simulations on local testnets.
- Usability constraints on fingerprint hardware compatibility with web apps.

# 10. Conclusion

VoteChain is a timely and impactful project aiming to demonstrate how blockchain and biometrics can revolutionize electoral systems. With proper execution, the system can serve as a prototype for national or organizational e-voting platforms, ensuring trust, transparency, and security.